## Slide 1
Railway Ticket Reservation Site
Supervisors : Mr. Bùi Đình Chiến
RTRS member :
Nguyễn Hùng Đức (02137) Trần Bửu Huy (02277) Lê Anh Huy (02225) Nguyễn Đức Phương(01820) Lê Bảo Thắng (01163)

## Slide 2: CONTENT
Project Management Plan
Requirement Specification
Software Design
Testing
Lesson Learned
Introduction
Demo
Q&A

## Slide 3: Introduction
Project Background
Existing system
Proposal
Expected system

## Slide 4: Project Background
Acting an important role in transportation
Booking ticket methods are still old-fashioned
Overloading occurs frequently
Notes: Mặt tiện lợi của đi tàu hỏa

## Slide 5: Project Background
Notes: Mặt đang còn bất cập trong đi tàu hỏa (lơi lỏng trong việc bán vé tàu hỏa)

## Slide 6: Existing System
Vetau24h.com
Notes: (?)Không nên để Pros và cons trong slide

## Slide 7: Existing System
Vetau.com.vn
Cons:
  GUI isn’t designed well.
  Limitations in payment methods.
  Small server, can’t serve well when having a large number of connections.
  Only allowed to buy ticket in specific times of year and only for passenger and agency in South side.
Notes: (?)Không nên để Pros và cons trong slide

## Slide 8: Existing System
Vetau24h.com
    Updating continuously
    Old-fashioned designed
Vetau.com.vn
Old-fashioned designed
  Small server
  Only allowed to buy ticket in specific times

## Slide 9: Proposal
Fully functionals
Improving in desgin

## Slide 10: Expected system

## Slide 11: Project Management Plan
Software Process Model
WBS
Tool & Technologies
Risk Management Plan

## Slide 12: Software Process Model
Flexible to change requirements.
Easy for team members who do not have much experience.
Earlier defects detection and less costly to fix.

## Slide 13: WBS
WBS | Task Name | Duration | Start | Finish
1 | Initiating | 11 days | Mon 1/6/14 | Mon 1/20/14
2 | Planning | 7 days | Mon 1/13/14 | Tue 1/21/14
3 | Executing | 54 days | Mon 1/20/14 | Thu 4/17/14
3.1 | Phase 1 | 31 days | Mon 1/20/14 | Mon 3/17/14
3.1.1 | Requirement | 11 days | Mon 1/20/14 | Mon 2/17/14
3.1.2 | Design | 12 days | Tue 2/18/14 | Wed 3/5/14
3.1.3 | Implementation | 10 days | Mon 3/3/14 | Fri 3/14/14
3.1.4 | Testing | 21 days | Sun 2/16/14 | Fri 3/14/14
3.1.5 | Documentation | 3 days | Wed 3/12/14 | Fri 3/14/14
3.2 | Phase 2 | 20 days | Mon 3/17/14 | Fri 4/11/14
3.2.1 | Requirement | 3 days | Mon 3/17/14 | Wed 3/19/14
3.2.2 | Design | 5 days | Thu 3/20/14 | Wed 3/26/14
3.2.3 | Implementation | 11 days | Thu 3/27/14 | Thu 4/10/14
3.2.4 | Testing | 19 days | Tue 3/18/14 | Fri 4/11/14
3.2.5 | Documentation | 2 days | Thu 4/10/14 | Fri 4/11/14
3.3 | Phase 3 | 4 days | Mon 4/14/14 | Thu 4/17/14
3.3.1 | Random test and fix bug | 3 days | Tue 4/15/14 | Thu 4/17/14
3.3.2 | Finalize source code | 1 day | Thu 4/17/14 | Thu 4/17/14
4 | Monitoring and Controlling | 80 days | Mon 1/6/14 | Fri 4/25/14
4.1 | Deliver Plan | 80 days | Mon 1/6/14 | Fri 4/25/14
4.2 | Weekly Meeting with Supervisor | 71 days | Tue 1/7/14 | Tue 4/15/14
4.3 | Progress Report Submitted | 76 days | Mon 1/6/14 | Mon 4/21/14
5 | Closing | 10 days | Sat 4/19/14 | Thu 5/1/14

## Slide 14: Tool & Technologies
Language: Java, HTML, JavaScript.
Front‐end technologies: Struts2 and Hibernate3, jQuery, AJAX.
Architecture and design patterns: MVC.
Database: SQL Server.
Development tools: Eclipse Juno, Microsoft SQL Server 2008.
Unit testing tool: JUnit 4.
Design tools: Astah community, Pencil Project.
Communication tools: Facebook, Skype, Google mail, ALO ALO.
Document tools: Microsoft Office 2010, Microsoft Project 2010.
Web browser: Google Chrome

## Slide 15: Risk Management Plan
ID | Description | Avoidance plan | Contingency plan | Status
1 | Overestimate or underestimate time of project | - Define detail plan in each working phase. - Major functions must be in high priority. - Ask supervisor for advices. | - Implement tasks concurrently. - Work overtime. | 
2 | Poor Productivity | - Create detailed plan and deadline. - Estimate reasonable time for tasks. - Create rules that all members must follow. | - Analyze problems together and make suitable solutions. - Contact supervisor for advices. | 
3 | Conflicts between team members | - Regularly organize team buildings to improve members’ spirit. | - Team members should make concession to each other. - All team should analyze and find a way to become reconciled. | 
4 | Requirement changing | - Carefully brainstorm among team members. - Regularly hold meetings to define and discuss all features in project. | -Team meetings with supervisor to determine whether features should be implemented or not. - Project manager creates implementation plan for implemented features and push progress quickly. | 
5 | Member is sick | - Define a suitable schedule to guarantee member’s health. | - Share work to other members to meet work deadline. | 
6 | Hardware unavailability | - Define a schedule to backup project’s data. | - Restore project’s data. | 

## Slide 16: Requirement Specification
Functional requirements
Non-functional requirements

## Slide 17: Function requirements

## Slide 18: Functional Requirements

## Slide 19
Register
                Guest
Lookup
Contact
View news
User guide

## Slide 20: User
Login/logout
Make Reservation
Manage Account
Cancel Reservation
Earn Point
View reservation status

## Slide 21: Admin
Login/logout
Manage Train
Manage Account User
Manage TicketFare
Statistic
Manage Rules

## Slide 22: Non-Functional Requirements
Automatic error logging
Reliability
Maintainability
Usability
Security
The database should be recovered.
Data must be collected carefully and correctly
Code comments and naming convention.
Easy-to-use user interface.
Custom error message.
Password: MD5 algorithm

## Slide 23: Entity-Relationship Diagram

## Slide 24: Software Design
SAD
Component Diagram
Detailed Design
Database Design

## Slide 25: SAD
Overall System Architecture

## Slide 26: SAD
Logical view

## Slide 27: Component Diagram

## Slide 28: Detailed Design
Class Diagram

## Slide 29: Detailed Design
Sequence diagram

## Slide 30: Database Design
Table Diagram

## Slide 31: Testing
Testing model
Testing Process
Test stage
Testing Environment
Test Plan
Test case
Test result

## Slide 32: Testing model
1234

## Slide 33: Testing Process

## Slide 34: Test stage

## Slide 35: Testing Environment
RAM 2GB | CPU Xeon | HDD 160 GB
Chrome 34.0.1847.116 m

## Slide 36: Test Plan

## Slide 37: Test case

## Slide 38: Test result

## Slide 39: Lesson Learned
WIG:
Teamwork
Communication
Resolve conflict
Management skill:
Organize
Negotiate
Planning
Motivate team
Technologies:
  Java
  Framework: Struts 2, Hibernate
  Subversive SVN, Code Google
  Bootstrap, JQuery, ...

## Slide 40: Demo

## Slide 41: Q&A

## Slide 42: Thank You!